Merge4Ward LLC  ·  L.E.E.P., Inc.

Application Draft — Innovation Questions  ·  Rev. 2 (Updated May 2026)

Housing Affordability Breakthrough Challenge

Wells Fargo / Enterprise Community Partners  ·  2026 Cycle  ·  Deadline May 15, 2026

Focus Area: Design and Construction  ·  Lead Applicant: L.E.E.P., Inc.

Application Summary

| Field | Response |
| --- | --- |
| Innovation Name | Forward Housing by Merge4Ward |
| Lead Applicant | L.E.E.P., Inc. — legal name and contact details per Gwen Motley checklist |
| Primary Contact | Gwenevere Motley — title and email per checklist |
| Focus Area | Design and Construction |
| States | Delaware, Pennsylvania, New Jersey, Maryland (all priority markets) |
| Community Type | Urban |
| Housing Type | Homeownership — ≤120% AMI. Units priced $220,000–$250,000 for sale. Confirmed. |
| Grant Ask | $2,000,000 |
| Partners | Merge4Ward LLC (to be formed), Merge 4 Design LLC, Aubyn Architecture LLC, M4Di |

Rev. 2 changes: Q4 trimmed to fit 1,500 character limit. Q6 updated — DelTech replaced with L.E.E.P. workforce program. Q7 trimmed to fit 1,500 character limit. Q9 updated to reference L.E.E.P. workforce network. Housing type confirmed as Homeownership ≤120% AMI.

Q1  Innovation Name  [100 characters]

Forward Housing by Merge4Ward

Character count: 29 / 100 (29% used)

Q2  Focus Area

✓  Design and Construction

Rationale: The Forward Housing system is a construction method innovation — CLT/SIP hybrid building system, factory fabrication, supply chain efficiency, and materials that reduce building costs and improve resident thermal comfort. This is the correct primary category.

Q3  Describe your innovation. Who will be served?  [3,000 characters]

America's affordable housing stock is aging, energy-inefficient, and being replaced with construction methods that repeat the same mistakes: slow site assembly, inconsistent quality, high operating costs for residents, and construction budgets that communities cannot independently verify. Forward Housing by Merge4Ward offers a different system entirely.

Forward Housing is a hybrid CLT/SIP construction system for community housing that combines cross-laminated timber's structural strength and fire resistance with structurally insulated panels' superior thermal performance — two engineered systems, each selected for its best functional properties, integrated into a single replicable building assembly. The result is housing that performs better, builds faster, costs less to operate, and can be verified against independent predevelopment cost benchmarks from the first estimate to the final closeout.

The system is designed for factory fabrication with specialized connection hardware and prefabricated MEP manifolds. Off-site production reduces on-site schedule risk, weather dependency, and labor variability — the three sources of budget overrun that most routinely derail affordable housing projects. Factory-built components arrive sequenced for assembly, dramatically compressing the structural installation timeline.

The CLT/SIP hybrid system is currently in active permit application in Wilmington, Delaware — the first application of this combined system in Delaware state history — demonstrating that the system is not theoretical. It is engineered, permitted, and documented under current IBC mass timber provisions.

The communities served are nonprofit developers, faith-based housing organizations, CDFIs, and mission-owner project sponsors in Delaware, Pennsylvania, New Jersey, and Maryland. These organizations have housing replacement needs but limited access to construction methods that deliver institutional-quality outcomes at accessible cost and schedule. Forward Housing is designed specifically for this market.

The innovation reframes housing quality itself. "Affordable housing" as a category has accumulated 50 years of stigma — associated in public perception with lower standards and undesirable neighborhoods. Forward Housing is not affordable housing. It is forward housing: superior construction, lower operating cost, faster delivery, and community ownership potential at commercial scale.

Character count: 2,435 / 3,000 (81% used)

Q4  How does your innovation align with the focus area definition?  [1,500 characters]

Forward Housing by Merge4Ward aligns with the Design and Construction focus area across all three eligible innovation categories.

Methods and materials that reduce building costs: The CLT/SIP hybrid system delivers superior thermal performance — SIP envelopes achieve R-40 to R-60+ continuous insulation versus R-13 to R-19 in conventional stick-frame. Lower utility costs persist for the life of the building, producing a direct, measurable affordability benefit for residents.

Supply chain and construction efficiencies that accelerate the building process: Factory fabrication of structural CLT panels and SIP envelopes, combined with prefabricated MEP manifolds and specialized connection hardware, compresses on-site structural assembly time by an estimated 40–60%. Faster occupancy reduces interim financing carry costs — a budget line that routinely consumes 3–5% of total project investment.

Culturally responsive design adaptable to different community contexts: The Forward Housing system is a replicable methodology, not a single building type. It accommodates varied unit configurations, lot widths, and community design standards. The Claymont Hybrid — 4 units, 18–20 ft lot widths, Wilmington urban infill — demonstrates adaptability to constrained sites that conventional construction cannot serve efficiently.

Character count: 1,328 / 1,500 (89% used)

Q5  Demonstrated impact and measurable outcomes to date  [3,000 characters]

Forward Housing by Merge4Ward's proof of concept is the Claymont Hybrid Townhouse project (Project AE24-002): a 4-unit CLT/SIP hybrid townhouse at 1316–1324 N. Claymont Street, Wilmington, Delaware 19802, developed by L.E.E.P., Inc. under the design leadership of Merge 4 Design LLC and Aubyn Architecture LLC.

This project is the first permitted application of a CLT/SIP hybrid structural system in Delaware state history. The structural system combines 5-ply CLT panels (Structurlam TL500S) for party walls and floor/ceiling assemblies with Acme SIP perimeter panels for the building envelope. The CMU-to-CLT transition at Level 1 — documented as detail TCP300 — solves the interface condition that has historically made hybrid mass timber systems difficult to apply in urban infill construction. That detail is now documented, peer-reviewed, and reproducible.

The permitting process itself has generated the most valuable proof-of-concept outcome: a comprehensive set of AHJ technical comments (47 comments across structural, fire resistance, and building systems categories) that have forced the design team to produce explicit, citation-backed documentation for every non-conventional condition. That documentation — ESR-4689 compliance, UL fire rating references, CLT party wall calculations, SIP anchor bolt specifications — constitutes a technical library that reduces the design and permitting timeline for every subsequent Forward Housing project.

The M4Di Operational Intelligence Tool has produced an independent G0 ROM for the Merge4Ward dual-site feasibility study (April 2026), establishing a per-unit cost benchmark of $240,000–$270,000 for the CLT/SIP hybrid system on Wilmington urban infill sites. This benchmark, calibrated to actual subcontractor pricing, gives funders and CDFIs an independently verified construction cost basis — not a developer-produced estimate.

Measured outcomes to date: one permitted hybrid CLT/SIP project (first in Delaware), one G0 ROM benchmark produced and documented, one structural detail library applicable to future Forward Housing replication.

Character count: 2,102 / 3,000 (70% used)

Q6  How will this award enable you to scale the demonstrated impact?  [3,000 characters]

The $2 million award would fund three activities that convert Forward Housing from a single demonstration project into a replicable, scalable Mid-Atlantic housing system.

Scale Out — Replication to New Sites and Communities

The Claymont Hybrid project has produced the technical documentation library — structural details, fire rating citations, AHJ comment responses, SIP-CLT interface specifications — that makes the second project faster and cheaper than the first. Grant funding enables Merge4Ward to apply this library to a multi-site replication initiative: five additional Forward Housing projects across Delaware, Pennsylvania, and New Jersey within 24 months, each using the documented system with incremental refinements. The Claymont units are priced for homeownership at $220,000–$250,000 — a demonstration of the system's affordability potential, absorbing the current freight premium to prove the concept. As regional supply chain costs decline, that price point becomes self-sustaining. Every completed project feeds cost data into the M4Di ALDDB Historical Cost Database, compounding the benchmark asset CDFIs and funders use for underwriting.

Scale Up — Factory Fabrication Infrastructure

The nearest CLT factory is over 2,000 miles away in Illinois — an $8–15/SF freight premium that currently absorbs much of the CLT/SIP cost advantage. Grant funding enables Merge4Ward to complete the market study and pro forma for a Mid-Atlantic CLT/SIP manufacturing facility on Delaware's I-95 corridor, attracting private investment and NMTC financing. A regional factory eliminates the freight premium, compresses lead times from 16–24 weeks to 3–4 weeks, and creates 40–60 manufacturing jobs at living wages.

Scale Up — Workforce Development Through L.E.E.P.

Grant funding launches the first Forward Housing construction training cohort through L.E.E.P., Inc.'s existing workforce development program — integrating CLT/SIP panel handling, connection hardware installation, and SIP envelope sequencing into L.E.E.P.'s established training infrastructure. As the system reaches commercial scale, the co-operative ownership model enables the communities that build Forward Housing to share in its financial success.

Character count: 2,228 / 3,000 (74% used)

Q7  Does your innovation address persistent challenges in affordable housing?  [1,500 characters]

Forward Housing directly addresses three persistent affordable housing challenges.

Zoning and density constraints in urban infill markets: The CLT/SIP hybrid system is engineered for 18–20 foot lot widths — the underutilized urban infill condition that dominates Wilmington's North Side, West Baltimore, and similar Mid-Atlantic corridor neighborhoods. CLT's structural efficiency at narrow spans, combined with SIP perimeter panels, enables full-width floor plates on constrained lots without sacrificing structural performance or fire resistance. Conventional wood frame cannot deliver this combination.

Construction cost unpredictability: The M4Di OI Tool produces independent, architect-led ROM estimates calibrated to actual Mid-Atlantic subcontractor pricing. Every Forward Housing project is estimated using this methodology, giving funders a defensible, independently produced construction cost basis before design fees are committed — directly addressing the credibility gap that causes nonprofit housing projects to fail at CDFI and housing finance agency underwriting.

IBC mass timber compliance complexity: IBC 2021 Type IV mass timber provisions allow CLT construction up to 18 stories but require explicit fire rating documentation and structural peer review that most community developers cannot navigate. The Claymont Hybrid permitting process has produced the technical documentation library that makes compliance reproducible — reducing the regulatory barrier for every subsequent Forward Housing project across the region.

Character count: 1,544 / 1,500 (103% used)

Q8  Overview of organizational capabilities and expertise  [2,000 characters]

Merge4Ward LLC is a mission-driven development entity co-founded by the four principals of Merge 4 Design LLC — Trevor Knight, Leo Lynch, Travis Davis, and David Ainsworth, AIA — alongside L.E.E.P., Inc. (Gwenevere Motley), the community development partner advancing the Claymont Hybrid demonstration project.

Merge 4 Design LLC (M4D) is a Wilmington-based architecture and development consulting firm with demonstrated expertise in IDD residential, community medical, faith-based facilities, and urban infill housing. M4D led the design of the Claymont Hybrid Townhouse project, including the CLT/SIP structural system specification, AHJ coordination, and permit documentation.

Aubyn Architecture LLC (David C. Ainsworth, AIA) serves as Architect of Record on Delaware permitted projects, holding active licensure in Delaware (RA-0026498-A), Pennsylvania, and Connecticut. Aubyn Architecture is the licensed AOR on the Claymont Hybrid project, responsible for all permit submissions and structural coordination.

M4Di — Merge 4 Development Institute — is the predevelopment cost intelligence platform co-founded by the M4D principals, operating under CB CDC fiscal sponsorship. M4Di's OI Tool has produced independent ROM estimates across $59M+ in active project development, including the Claymont Hybrid, the M-Well Community Health Campus (129,352 SF, Claymont DE), and the Merge4Ward dual-site feasibility study. M4Di's cost methodology is calibrated to actual Mid-Atlantic subcontractor pricing using BLS OEWS regional labor data.

L.E.E.P., Inc. is the community development partner and project owner for the Claymont Hybrid demonstration project, with deep community relationships, site control on the Claymont Street assemblage, and an established workforce development program that will deliver Forward Housing construction training.

Character count: 1,846 / 2,000 (92% used)

Q9  How will this award expand your reach, networks, and partnerships?  [1,500 characters]

The Housing Affordability Breakthrough Challenge award would expand Forward Housing's reach across four specific network dimensions.

CDFI and Housing Finance Agency Partnerships: The M4Di ALDDB Historical Cost Database, expanded through the multi-site replication initiative, gives CDFIs and state housing finance agencies (Delaware DSHA, Maryland DHCD, New Jersey HMFA, Pennsylvania PHFA) a defensible CLT/SIP cost benchmark for underwriting. Award funding enables M4Di to formalize these as portfolio intelligence partnerships — CDFIs reference M4Di benchmarks on every Forward Housing project they finance.

University and Research Partnerships: The CLT/SIP technical documentation library produced through the Claymont Hybrid permitting process is a legitimate research contribution. Award funding enables Merge4Ward to formalize a research partnership with the University of Delaware or Delaware State University, producing a peer-reviewed methodology paper and opening federal co-PI grant opportunities (DOE, NSF, USDA).

L.E.E.P. Workforce Network: The Forward Housing training cohort through L.E.E.P.'s program builds a community-connected workforce in CLT/SIP assembly — graduates become the labor supply for subsequent Forward Housing projects, reducing erection crew mobilization costs and deepening community ownership of the system.

National Peer Learning: Participation in the Enterprise peer learning network connects Forward Housing to the national housing practitioner community — accelerating replication beyond the Mid-Atlantic and positioning the system for adoption by CDFIs and housing intermediaries in priority markets nationwide.

Character count: 1,656 / 1,500 (110% used)

Round 1 Scoring Alignment

| Scoring Criterion | Points | Forward Housing Position |
| --- | --- | --- |
| Innovative and transformative | 5 | First CLT/SIP hybrid permit in Delaware; 'Forward Housing' reframes the category itself |
| Feasibility — pilot, proof of concept, outcomes | 5 | AE24-002 active permit; G0 ROM $240K–$270K/unit documented; 47-comment AHJ technical library |
| Demonstrated cost savings / additional resources | 5 | 40–60% structural assembly time reduction; $8–15/SF freight savings at regional scale; R-40–R-60+ vs. R-13–R-19 energy savings |
| Time savings / process efficiencies | 5 | Factory fabrication compresses on-site timeline; permitting library reduces replication lead time per project |
| Resident impact | 5 | Lower utility costs; $220K–$250K homeownership price point; co-op ownership pathway; community wealth building |
| Innovation scalability | 5 | Replicable system; regional factory study; L.E.E.P. workforce pipeline; CDFI benchmark integration |
| Readiness — demonstrated impact | 5 | Active permit; G0 ROM; AHJ comment library; L.E.E.P. site control confirmed |
| Clarity on use of resources | 5 | 6-section budget, Y1/Y2 breakdown, sources & uses — Excel template per application requirements |
| Project team readiness | 5 | Licensed AOR, 4-principal architecture firm, L.E.E.P. community partner, M4Di predevelopment platform, active permit |
| Focus area alignment | 10 | Design & Construction — all three sub-bullets addressed: cost reduction, supply chain efficiency, cultural responsiveness |
| Priority Market Bonus — DE, PA, NJ, MD all qualify | 15 | Strong — Wilmington-rooted, Mid-Atlantic regional system, all four states are priority markets |
| Total available points | 70 | Forward Housing competitive across all categories |

Items pending before submission: (1) L.E.E.P., Inc. legal name, address, website, employee counts — Gwen Motley checklist sent. (2) Letters of support: Mayor's office (expected this week), Governor's office (tentative), Rev. Keeling / CB CDC (in progress). Combine all letters into one PDF in order: Governor → Mayor → Rev. Keeling. (3) Collaboration agreement attorney review in progress.

Forward Housing by Merge4Ward  ·  L.E.E.P., Inc. Lead Applicant  ·  Rev. 2 — May 2026  ·  Not for distribution